## Slide 1: TREVONE VILLAGE HALL
Before DURING & AFTER THE REBUILD

## Slide 2: The hall in 1922
It was converted from a calf shed to a Men’s Club.

## Slide 3: The front hall
In the 1970s many villagers worked hard to convert the hut into a larger hall foR the community.

## Slide 4: The back hall
Converted from an old Nissen Hut with its asbestos roof but over the years its condition declined.

## Slide 5: Crumbling windows

## Slide 6: Damp and rotting doors

## Slide 7: The Plan!

## Slide 8: Interior Plan

## Slide 9: The Fundraising!
The plans were drawn and the original quote saw a projected cost of £250,000 no small task…….
And of course over the years the cost escalated……to over £300,000

## Slide 10: Fundraising
Bacon Roll mornings first Sunday of every month

## Slide 11: Fundraising
Dinner at Cornish Arms, one of two with the meal donated by Steins and Auction items from local businesses, big and small

## Slide 12: Fundraising
Supper evenings, one held most months bringing the community together and fundraising

## Slide 13: Fundraising
Cream Teas

## Slide 14: Fundraising Raffles with wonderful support from local businesses and individuals

## Slide 15: Fundraising
Ukelele band playing at the Beach Cafe

## Slide 16: Fundraising
An outdoor Ceilidh with the Cataclews

## Slide 17: Fundraising
Summer BBQs

## Slide 18: Fundraising – from sponsored litter picking to preloved clothes sales!

## Slide 19: And finally
January 2024 the build begins with site clearance

## Slide 20: The Rebuild
February 2024The asbestos roof is gone, now for the walls and old base

## Slide 21: The Rebuild
Demolition continues

## Slide 22: The Rebuild
March 2024, the concrete is poured

## Slide 23: The Rebuild
And the footings are done

## Slide 24: The Rebuild
April 2024
We hit a problem, the side wall is badly cracked and leaning. Work halts while a solution is found and costed…..

## Slide 25: The Rebuild
May 2024
The walls go up.

## Slide 26: The Rebuild
June 2024
A solution is found for the wall and fundraising continues to raise the extra cash!

## Slide 27: Fundraising Continues at different venues, private houses, The Well Parc, the WI Hall…..

## Slide 28: The Rebuild
July 2024
The roof takes shape

## Slide 29: The Rebuild
July 2024
The inside takes shape

## Slide 30: The Rebuild
The trusses are all on!

## Slide 31: The Rebuild
September 2024
Roofing begins

## Slide 32: The Rebuild
October 2024
The roof is on!

## Slide 33: The Rebuild
October 2024
The new hall is watertight so first fix begins

## Slide 34: The Rebuild
December 2024
The floor is down, the walls plastered.

## Slide 35: The Rebuild
January 2025
External Cladding

## Slide 36: Completion
March 2025
Final external and internal works take place ready for handover on the 1st April 2025

## Slide 37: The Clean Up
April 2025 the community come together to move tables and chairs to the new hall and clean up!

## Slide 38: The Clean Up

## Slide 39: The First Coffee Morning
Throughout the build coffee mornings continued in different houses in the village now its back in the hall, an important part of the village life.

## Slide 40: The First Event
An art exhibition by a local resident and a cream teas afternoon by the hall committee
The first of many such events in our beautiful new community hub

## Slide 41: Saturday 10th May 2025 The Official Opening

## Slide 42: THANK YOU
None of this could have happened without the dedication and support of the Trustees of the hall, past and present, the community of Trevone, full time and visitors, donations from local businesses including but not exclusively Steins, The Pig, The Beach Café, The Shop Trevone, Chough Bakery, funding from Padstow Council, CLUP, Garfield Weston, Bernard Sunley, WREN and donations from individuals too numerous to mention.